## Slide 1: Sorry!
Alex Ziminski, Maggie Dinger, Henrique Chang Queiroz, John Montfort

## Slide 2: Early Development
Created design Document
  Decided tasks based on a level of difficulty
  Split sections based on who wanted to do what part and was capable of doing what
  Difficult section saved for a later date
    After structural parts completed
Planned to meet once a week at least
  Multiple planned time slots
  As time was crunched we met more

## Slide 3: Code Creation
Started by splitting section
  Henrique – GUI
  Alex – SQL
  Maggie – Rules and Functions
  John – Board Structure
Sections changed with time
Move functions and representation proved difficult
  Created multiple prototype methods of solving this

## Slide 4: GUI
Henrique
Made in java
Piskel App

## Slide 5: Successes
Meetings were beneficial
GitHub and version control
We were able to adapt to amount of time left *
Notes:   -When everyone was there: successful
  -Didn’t work on same file concurrently
  -Uploaded to GitHub together in order to avoid conflicts

## Slide 6: Difficulties
Communication
Underestimation
Understanding and Integration
Rules of the Game
Stats
Notes:   -Multiple forms of communication: difficult to find the right place to respond to
  -Assumed we had more time: busy schedules toward end of semester
  -Assumed parts would be simpler
  -Complicated code made it difficult to help others work on it
  -Thinking of different ways of implementing the functions
  -Many small rules that were forgotten or not known

## Slide 7: Going Forward
More meetings
More active communication
Start work earlier
Plan more thoroughly
Chart of dependencies
More internal deadlines
More functions to handle smaller issues
More control from GUI
Less individual Variables
Notes:   -Define single communication method that works best
  -Ensure key functions done instead of easiest

## Slide 8: End
Comments, Questions, Concerns.